## Slide 1: Prepare to Upgrade
Name
Title
Microsoft Corporation

## Slide 2: Upgrade Cycle
Learn
Prepare
Test
Implement
Validate
Upgrade methods
Document environment
Build test farms
Build/upgrade farms
Troubleshooting
Downtime mitigation
Manage customizations
Plan upgrade strategy
Make items upgradable
Use real data
Evaluate techniques
Find issues early
Deploy customizations
Minimize downtime
Monitor progress
UI/UX issues
Data issues
New capabilities
Upgrade event failures

## Slide 3: Prepare to Upgrade
Document Existing Environment

## Slide 4: Documentation Process
Examine existing farm for useful information
Gathered information informs new version
Keep all information for future use
Content databases:
  Names
  Issues
  Referenced customizations
Services:
  Cross farm topology
  Database names
  Service Settings
  Installed customizations
Farm/Web Application:
  Alternate Access Mappings (AAM)
  Authentication Methods/Providers
  Managed paths
  Installed/registered features
  Installed customizations
  Web.config modifications

## Slide 5: Information Gathering Commands
Test-SPContentDatabase
  Both 2010 and SharePoint 2013 versions
WinDiff
STSADM -o PreUpgradeCheck no longer exists
  STSADM deprecated

## Slide 6: Settings Gathering
Some settings are farm specific
Most are needed for the new version farm
  At least as a basis for the new farms settings
Simple PowerShell scripts can gather settings data

## Slide 7: Customizations Gathering
Solutions
  Should always have a build-out directory for FT solutions
    Otherwise have to find way to extract FT solutions
  Don’t forget admin deployed InfoPath Forms
    Special process required to extract them
  Sandbox solutions are fine
    They come with the content database for free
Other stuff
  MSI deployed components
    Contact vendor for updates for 2013 support
    Highest chance of needing a change due to file/directory placement
  XCopy or manually deployed features/files/changes
    Should look to packaging in WSP solutions package
    Can just deploy to equivalent directory in 2013
Use directory comparisons to be sure you have it all

## Slide 8: Performance Assessment
Determine performance in advance of upgrade
Different components have different key metrics
  SQL Server(s):
    IOPs
    Memory
    CPU
  Network:
    Bandwidth
    Latency
  SharePoint Server(s):
    Memory
    CPU

## Slide 9: Test-SPContentDatabase
Tests content databases against Web Application
  Connected content databases
  Disconnected/remote farm content databases
Makes no modifications to database/content
Used to detect/report:
  Configuration gaps
  Orphaned sites
  Missing/unregistered customizations
  Row sizing for predicting comparative upgrade speeds
Exists in both 2010 and SharePoint 2013
  2010 version has subset of SharePoint 2013 abilities

## Slide 10: WinDiff Or Other Directory Comparison Tools
Used to compare directories and files
Compare between environments:
  Existing environment
  Pristine installation at same build level as existing
    Ensure no customizations are installed
Compare target locations:
  Web Server Extensions
    All installed customizations
  IIS Web Site directory
    Web.config file differences
  GAC
    All installed and referenced global assemblies
Recommended to save entire directories for future use
  May later need files or settings that are missing from new install

## Slide 11: Prepare to Upgrade
Plan Upgrade Strategy

## Slide 12: Pre-Upgrade Considerations
Disruption vs. Downtime
Performance
Topology
URL Changes
Governance
Notification Plan

## Slide 13: Disruption
Defined as any significant change that:
  Requires changing client software to match server
  Requires retraining to use existing abilities
  Requires refactoring/replacement of customizations
Not the same as downtime
  Downtime may “disrupt work” but is not capital ‘D’ Disruption
  Downtime is temporarily painful, but disruption causes the pain to linger
Use Deferred Site Collection Upgrade to forestall most disruption
  Most existing customizations should keep working without change
  Switch to 15 mode only once customizations have matching SharePoint 2013 updates

## Slide 14: Downtime
No such thing as zero downtime!!!
  Try to address this fallacy whenever possible
  Usually “none” really means as little as possible
    Negotiate to what is acceptable/affordable
  When “none” really means none, it’s a big problem
    Tradeoff data loss against outage reduction
      Upgrade of parallel copy and use migration tools to backfill
Possible to reduce downtime using mitigation processes:
  Read-only state while upgrading copy in background
    Requires more hardware to accomplish
    Has ability to roll back if upgrade is unsuccessful
  Parallel database upgrades to improve throughput
    Parallelism has its limits though and can actually hurt performance at scale

## Slide 15: Performance
Know what performance you have and what you want
  Its horrible to succeed in upgrade but have the farm limping afterwards
Audit existing hardware and performance
  Is there new hardware available for SharePoint 2013?
    If not, is the existing hardware sufficient?
  What is the current usage and SQL performance?
  What is current network bandwidth and latency?
  Is existing content farm sufficient to support a double crawl?
Audit existing content
  Database upgrade performance variables
  Site Collection upgrade performance variables

## Slide 16: Predicting Database Upgrade Performance
Database
  # Site Collections
  # Webs
  # Lists
  # Documents
  # Links
  Overall database size
Environment
  Simultaneous upgrades
  SQL server disk I/O per second
  SQL server database to disk layout
  SQL server temp DB optimizations
  SQL server CPU & memory
  SharePoint server CPU & memory
  Network bandwidth & latency
Note:
Each new build’s upgrade can be impacted by newly added upgrade actions and database content changes since last upgrade

## Slide 17: Predicting Site Collection Upgrade Performance
Site Collection
  # Webs
  # Lists
  # Activated upgrading features
  # Documents
  # Links
Environment
  Simultaneous upgrades
  SQL server disk I/O per second
  SQL server database to disk layout
  SQL server temp DB optimizations
  SQL server CPU & memory
  SharePoint server CPU & memory
  Network bandwidth & latency
Note:
Each new build’s upgrade can be impacted by newly added upgrade actions and Site Collection content changes since last upgrade

## Slide 18: Topology
Farm configuration
  WAC no longer part of same farm
    May have additional hardware requirements
    Needs WOPI setup to use remote WAC instance
Federated farm services
  2010 content farm can consume SharePoint 2013 shared services
    Allows upgrade of services farm first
  SharePoint 2013 farms cannot consume 2010 services

## Slide 19: URL Changes
Should avoid URL changes whenever possible
  WebDav does not follow redirects so Microsoft Office applications may not work as desired against new URLs
  Bookmarks to “old” URLs break once upgrade has completed
Stacking URL changes with upgrade can complicate experience
  Recommend to do them as separate events with user noticeable time gap between
  Could make users blame upgrade as cause of experience change
  Shouldn’t even use different URLs in test environment
Plan to not change URLs in the future
  If you have to do it, plan well so it should never occur again

## Slide 20: Governance
Determine control and rollout of upgrade abilities
  When to unlock creating new 15 mode Site Collections
  When to allow upgrade of existing Site Collections
  Whether to give Site Collection Admins control or not
Web Application and Site Collection variables control this:
  SPWebApplication.CompatibilityRange *
    “OldVersions”, “Old”, 14 – Allow creating 14 mode sites only
    “AllVersions”, “All”, “14,15” – Allow creating both 14 and 15 mode sites
    “NewVersions”, “New”, 15 – Allow creating 15 mode sites only
  SPSite.AllowSelfServiceUpgrade
    Cleared using SPSite.InheritAllowSelfServiceUpgradeSetting

## Slide 21: Notification Plan
Plan to inform users about upcoming upgrade requirements/events
  Surprises are good for birthdays, not so on business time
Include info on what will happen
  Will read-only environment be available or not
  What if roll-back needs to occur
Indicate when upgrade will occur
  Provide guidance on window when upgrade will start and finish
Provide directions if using self-service upgrade abilities
  Upgrade available notification email
Indicate when upgrade must be completed by
  Self-service upgrade means getting people to do it eventually
Indicate when upgrade is finished
  Let them know with the all clear signal or that rollback occurred

## Slide 22: Choosing Migration vs. Upgrade
When
  When upgrade is not possible due to bad prior choices
    Database modifications
    Unsupported site definitions
  When downtime is not tolerable
Why
  Cost of downtime is higher than negative impact from migration
  Massive redesign is required to site/data structures
How
  Migrate using 3rd party tools only, no Microsoft supplied solution

## Slide 23: Prepare to Upgrade
Manage Customizations

## Slide 24: Evolution Of Customizations
Product release cycles are a form of evolution
Customizations dependent on a product are affected
  Some live on relatively unchanged
  Some change dramatically but continue on
  Many die off
    Due to circumstance
      e.g. developer left and no source, vendor out of business
    If non-adaptable
      e.g. designed into a corner
Takeaway is that you need to plan for evolution and even cleanup of customizations
  All customizations have a lifecycle, plan for it right from the beginning

## Slide 25: Customization Categories and Types
Visually impacting
Master Pages
Themes
Web Pages
Web Parts
Data structure impacting
Content Types
List Types
Web Templates
Site Definitions
Non-visually impacting
Web Services
HTTP Handler
HTTP Module
Windows Services

## Slide 26: Visual Impacting Customizations
Most likely to not work well with 15 mode user experience
  .CSS dependencies
  .JS dependencies
  Theme dependencies
  UI control dependencies
  UI behavior dependencies
Usually should still work in 14 mode
  Shouldn’t block farm upgrade
  Needs to be addressed before Site Collection upgrade
Test carefully in both 14 and 15 modes

## Slide 27: Data Structure Impacting Customizations
Highest likelihood to cause blocking issues during upgrade if missing
  E.g. Missing feature with list schema means list won’t render
Can be modified during upgrades, but are usually expensive changes
  Iterate over every instance to update
Instantiation and updating needs to handle conflicting customizations
  E.g. Conflicting path or column names

## Slide 28: Non-Visually Impacting Customizations
Highest likelihood to be incompatible with SharePoint 2013
  Dependencies on existing services structure or topology
  Deeper API and security dependencies
  Deep dependency on page rendering pipeline
  Higher chance of impacting performance
Test carefully, these are sometimes only found by deep testing
  E.g. finding exceptions when exercising all code paths
Can sometime express issues by impacting other behaviors
  E.g. HTTP handlers interfering with rendering pipeline
Be prepared to replace or remove if necessary
  Check to see if the system works correctly without the customization

## Slide 29: 3rd Party Customizations
Customers usually don’t have the ability to fix issues in product without help
  Source code rarely available
  Need to work closely with 3rd party to get updates to work with SharePoint 2013
  May require additional special upgrade instructions
3rd party applications can include following which have higher possibility of issues:
  Windows services
  Windows applications
  Web applications
  HTTP modules
MSI installed 2010 customizations may be incompatible with SharePoint 2013
  Check with 3rd party for updated SharePoint 2013 compatible MSIs
In some cases consider re-evaluating the value of the component with the new version farm
  Out of box features may be viable alternative
Some 3rd party products modify the SharePoint content databases
  Absolutely not supported, ever!
  Recommended to remove from environment until 3rd party provides solution that does not modify databases

## Slide 30: Prepare to Upgrade
Environment Cleanup

## Slide 31: Environment Cleanup
It’s a dirty job…
…but someone has to do it

## Slide 32: Spring Cleaning For A Healthy Farm
Cleanup existing 2010 farm before upgrade
Delete stale SPSites and SPWebs
  stsadm -o DeleteSite [-force] [-gradualdelete]
  stsadm -o DeleteWeb [-force]
Remove extraneous document versions
  Primarily user driven, OM operations or tools help
Cleanup templates, features, & web parts
  Primarily user driven, OM operations or tools help
Finish Visual Upgrades to 14
Repair data issues
  stsadm -o DatabaseRepair [-deletecorruption]
  stsadm -o ForceDeleteList
  stsadm -o VariationsFixupTool

## Slide 33: Completing Visual Upgrade
Run VisualUpgrade method on all remaining sites
  PowerShell can do this easily
    Get-SPSite | ForEach-Object {$_.VisualUpgradeWebs()}
Will occur during content database upgrade on 15 farm
  Content Database level upgrade action
Better to do this on 14 farm prior to upgrade:
  To address issues while v3 components still exist
  To get end users involved early if necessary
  To allow rollback temporarily if needed
  To not stack faults during content database upgrade
  To not cause UX changes during content database upgrade

## Slide 34: Site Collection End of Life
PowerPoint Broadcast Sites
  Site Definition based template was included in WAC
  WAC moved off of farm, template ceased support
  Existing sites not supported on 15 even in 14 mode
  Only option is to find and remove instances
  Can find sites by PowerShell
    Get-SPSite | Where-Object {$_.RootWeb.Template -eq “PowerPoint Broadcast #0”}
  Can remove site using PowerShell
    Get-SPSite | Where-Object {$_.RootWeb.Template -eq “PowerPoint Broadcast #0”} | Remove-SPSite

## Slide 35: Feature End of Life
Best time to remove a feature is during site collection upgrade
  Causes least impact on users
Simple feature can be removed with template upgrade
  DeprecateSimpleFeature
  Only for Simple Features though, don’t use for complex ones
Complex feature can be removed using feature upgrade
  Use feature upgrade code callout
  Allows clean up of artifacts
  Can self-remove instance

## Slide 36: Prepare to Upgrade
Conclusion
Notes: Document Existing Environments
Plan Upgrade Strategy
Manage Customizations
Environment Cleanup

## Slide 37
Q&A

## Slide 38
© 2012 Microsoft Corporation. All rights reserved. Microsoft, Windows, Windows Vista and other product names are or may be registered trademarks and/or trademarks in the U.S. and/or other countries.
The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION.